**Project Status Report II**

|  |
| --- |
| Date of Report Issue/Prepared: Jan 29 2020 |

Report Prepared By: Mike Denton, Jason Thai, Talha Sultan

Employer/Organization: Jawad Butt

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | GBC Navigation App | |
| T32 | |
| Start Date: **Jan 20, 2020** | End Date: **Feb 02, 2020** |
| Green | |

Summary

|  |
| --- |
| **Project Status Summary** |
| * Redesign interior campus map * Implement finalized interior map * Implemented plugin to track mobile specifications * Deciding to implement plugin to detect whether application is online/offline |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Implemented plugin to track mobile specifications | Deciding to implement plugin to detect whether application is online/offline |
|  | Redesign interior campus map |
|  | Implement finalized interior map |

Upcoming Objectives for Feb 3, 2020, 2020 to Feb 23, 2020

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To | | Duration | Date |
| Continue working on Firebase and ionic plugins | Jason Thai | | 2 weeks | Jan 30th 2020 |
| Continue working on Interior map | Talha Sultan | | 2 weeks | Jan 30th 2020 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Working interior with previous features of exterior (drop down options, drawing routes) | | Talha Sultan | N/A |
| Fully implement required features in Firebase/Ionic | | Jason Thai | N/A |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Interior image not consistent with exterior in terms of colour schemes and labels | Consult with stakeholder and propose suggestions based on testing, to redesign the CAD drawing | February 6th 2020 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Ionic plugins (deprecations, issues present on GitHub by the community) | Med | Med | Avoid using certain plugins and/or version |
| Consistency of CAD interior drawing | Low | Med | Discuss in meeting to confirm style of image desired |