## Slide 1: GBC Navigation App
T32
Talha Sultan, Jason Thai
Research project by Professor Jawad Butt
Mentor : Professor Mike Denton

## Slide 2: Review Project Description
Current problems navigating in and out of campus
Solution:
An application that helps new students or visitors to guide to and within the Casa Loma campus by selecting parking areas located around the campus.

## Slide 3: Project Status Report
Summary
  Continue working with Ionic framework
  Discontinue FireBase
  Implementing interior map of E and D building
  (origin and destination points / NEW CHANGES PROVIDED BY STAKEHOLDER)
  Fix mistakes and apply new requirements noted by stakeholder (fix incorrect paths and re-modify interior paths)
  Attempting to resolve IOS Build errors

## Slide 4: Review of Ionic and Discontinuing Firebase
Open-source SDK for hybrid mobile app development
Integrated with Angular
Reasons for discarding Firebase and Ionic Plugins
Ionic Plugins (GPS : outdated / deprecated / other issues, causing device to crash)
Firebase Issues with Cross platform (either Android or IOS fails to make connection)
Not REQUIRED by stakeholder (only for developers debugging, logging purposes)

## Slide 5: In Progress and Accomplishments
Accomplishments
In Progress
Redraw exterior routes and paths
Finishing up interior E and D buildings (origin and destination)
Render interior map with origin and destination points, along with selection of specific rooms

## Slide 6: Milestone for the next period
Complete ground floor interiors, including the paths
Notes: Consider talking about:
Theoretical computer science
Computer systems
Computer applications
Software engineering

## Slide 7: Demo